Smart Biometric Bridge — Integration & Hotfix Report

SmartPRS attendance ingest · engineering and deployment record

| Field | Detail |
| --- | --- |
| Product | SmartPRS by Ametecs — HRM, Payroll & workforce compliance (Laravel 11, PHP 8.3, MySQL) |
| Repository | C:\laragon\www\smartprs2 (branch main, origin github.com/ametecsindia/SmartPRS2) |
| Work covered | 16–18 August 2026, two work streams (see 1.2) |
| Deployment target | 4 customer sites — 3 self-hosted (single-tenant), 1 shared Ametecs cloud (multi-tenant) |
| Defects fixed | 2 critical/high on the live ingest path, plus 4 found and fixed during the work |
| Files added | 17 |
| Files modified | 6 |
| Automated tests | 28 written + executed (PASS) · 11 written, awaiting execution |
| Prepared for | Ametecs engineering & deployment team |
| Owner | Ejaz Hussain |

Read this before you deploy Section 10 lists three open risks. One of them — the timezone fallback in PushController::parseDate — sits on the exact path tomorrow's installs use and has NOT been changed, by instruction. Read 10.1 before the first device is connected. The 11 hotfix tests in Section 9.2 have been written but not executed. Run RUN-SBB-TESTS.bat and confirm green before shipping.

# Contents

(In Word: right-click the table above and choose "Update Field" to fill in page numbers.)

# 1. Executive summary

## 1.1 In one paragraph

SmartPRS receives biometric punches through a single unauthenticated endpoint that emulates a ZKTeco device. Reviewing that path ahead of the Smart Biometric Bridge rollout uncovered two defects serious enough to affect payroll: on a shared server a punch could be filed against the wrong customer's employee, and any punch whose device code was not yet mapped was destroyed silently. Both are now fixed. Separately, a second, authenticated ingest path was built for bridges that can carry a credential. Everything is code-complete; 28 of 39 automated tests have been executed and pass.

## 1.2 Two work streams — do not confuse them

Tomorrow's installs use the /iclock path, not the new API SBB feeds SmartPRS by emulating a ZKTeco device against `/iclock/cdata`. That is Stream B below. The authenticated JSON API (Stream A) is built, tested and available, but it is not what the four sites will use tomorrow unless SBB is reconfigured to target it.

|  | Stream A — authenticated API | Stream B — /iclock hotfix |
| --- | --- | --- |
| Date | 16 Aug 2026 | 18 Aug 2026 |
| Endpoint | /api/v1/attendance/punches | /iclock/cdata (unchanged) |
| Authentication | API key, scoped, expirable | None — a device cannot carry one |
| Used tomorrow? | No — available, not in the install path | YES — this is the live path |
| Code | New: PunchIngestService, ApiKeyAuth, PublicApiController | Changed: ETimeOfficeService (2 methods) |
| Tests | 28, executed, all pass | 11, written, awaiting execution |

## 1.3 Result at a glance

| Area | Before | After |
| --- | --- | --- |
| Cross-customer isolation | A null-tenant device matched employees in EVERY tenant | Fail-closed: null matches only null |
| Unmapped punches | Discarded permanently; only a counter survived | Held in quarantine and replayed on mapping |
| Unassigned devices | Invisible to any tenanted admin; uncorrectable in the UI | Listed and claimable in one click |
| Re-import safety | updateOrInsert, no constraint | Unchanged on logs; quarantine is idempotent |
| Authenticated ingest | Did not exist | Live at /api/v1 with per-punch verdicts |
| Observability | No logging on the ingest path | Batch + rejection + promotion logging |

# 2. What existed before

## 2.1 The ingest path

Biometric device / SBB

|  POST /iclock/cdata?SN=...&table=ATTLOG      (routes/web.php:92)

v

PushController::cdata

`-> importAttlog        parses the tab-delimited body

`-> ETimeOfficeService::import

`-> matchEmployee()    <-- DEFECT 1 lived here

`-> attendance_logs

Three pull-based connectors — eTimeOffice, eTimeTrackLite and the generic API — converge on the same ETimeOfficeService::import, so a defect there affects every ingest route at once.

## 2.2 Key behaviours that matter

| Behaviour | Where | Consequence |
| --- | --- | --- |
| Unknown device serials auto-register | PushController::rowForSn | A new bridge works plug-and-play — but the row is created with tenant_id = NULL |
| That NULL is passed to the matcher | PushController::cfgForSn | matchEmployee receives $tid = null routinely, not rarely |
| Tenant filter was conditional | ETimeOfficeService:321 | Defect 1 — with null it did not run at all |
| Unmatched punch was dropped | ETimeOfficeService:~405 | Defect 2 — continue, punch gone, HTTP 200 returned |
| Device list is tenant-scoped | BiometricConfigController::list:147 | Defect 1b — auto-registered rows invisible to admins |
| No unique constraint on attendance_logs | schema | Duplicates exist in production today |

# 3. Defects found

Six in total. D1 and D2 were the brief; D3–D6 were found while doing the work and are fixed.

| # | Defect | Severity | Who it hits |
| --- | --- | --- | --- |
| D1 | Cross-customer punch contamination — a null-tenant device matched employees in every tenant | CRITICAL | Shared cloud site only |
| D2 | Unmapped punches destroyed silently, endpoint still returns 200 | HIGH | All 4 sites, hardest at go-live |
| D1b | Auto-registered devices invisible to any tenanted admin — uncorrectable through the UI | HIGH | Shared cloud site |
| D3 | Timezone: Carbon::parse fallback keeps the sender's offset, which is then discarded | HIGH | STILL OPEN on /iclock — see 10.1 |
| D4 | Legacy Blade layout referenced 10 routes that no longer exist — any page using it 500s | MEDIUM | Found and fixed during the work |
| D5 | Migration guard if (hasTable) return left a pre-existing table with the wrong columns | MEDIUM | Found and fixed during the work |
| D6 | Late-arrival mail sent inline, blocking the HTTP response on SMTP | MEDIUM | Fixed on the new API path only |

## 3.1 D1 in detail — how a punch reached the wrong customer

matchEmployee() applied its tenant filter only when a tenant was present:

// BEFORE

if ($tid && Schema::hasColumn('employees', 'tenant_id')) {

$q->where('tenant_id', $tid);

}

With $tid = null the filter never ran, so the lookup searched every tenant on the server. And $tid is null routinely: PushController::rowForSn() auto-creates a config row for any unknown serial with tenant_id => null, and cfgForSn() passes that straight through. The first punch from every newly installed bridge took this path.

The failure in plain terms Customer A and Customer B both use the employee code EMP001. A new bridge is installed at A. Its first punch for EMP001 is matched against whichever EMP001 the database returns first — which may be Customer B's employee. The punch is then filed into B's attendance, and from there into B's payroll. Nothing errors and nothing is logged.

# 4. What was fixed

## 4.1 FIX 1 — symmetric tenant filter

// AFTER  (app/Services/ETimeOfficeService.php)

if (Schema::hasColumn('employees', 'tenant_id')) {

$tid ? $q->where('tenant_id', $tid) : $q->whereNull('tenant_id');

}

A null tenant now matches only null-tenant employees — never "any tenant". Fail-closed. Two other places in the same file already used this exact idiom (configForTenant, recordUnmapped); line 321 was the inconsistent one. All three now agree.

| Install type | Before | After |
| --- | --- | --- |
| Self-hosted (3 sites) — every employee tenant_id null, $tid null | matched | matched — unchanged |
| Cloud, device assigned to tenant 7 | matched tenant 7 | matched tenant 7 — unchanged |
| Cloud, device unassigned (tenant null) | matched ANY tenant | matches nobody → quarantined |

## 4.2 FIX 1b — unassigned devices made visible and claimable

The report was verified as accurate: list() line 147 does $tid ? where(tenant_id) : whereNull(tenant_id), so a tenanted admin could not see null-tenant rows at all. Without this fix, Fix 1 would leave an auto-registered device permanently stuck — safe, but unusable.

- list() now also returns an unassigned collection (tenanted admins only).

- New assign() action claims a device into the admin's workspace, with an optional company.

- Guarded: only a row with tenant_id IS NULL can be claimed, so one tenant can never take another's device.

- Surfaced as an "Unassigned devices" card at the top of Settings → Pending Punches.

## 4.3 FIX 2 — quarantine instead of discard

// BEFORE                              // AFTER

if (! $emp) {                          if (! $emp) {

$unmatched[$full]++;                   $unmatched[$full]++;      // card still works

continue;   // punch destroyed         self::quarantine($p, $cfg, $full);

}                                          continue;

}

The punch is written to attendance_pending carrying device_sn, device_code, device_user_id, punch_at, direction and source. $unmatched still increments, so the existing mapping card is unaffected. device_sn is taken from $p['machine'], which PushController::importAttlog already sets — so PushController itself was not modified.

## 4.4 FIX 2 — replay when the code is mapped

BiometricConfigController::mapEmployee now calls ETimeOfficeService::promotePending(), which writes each held punch into attendance_logs using the same `$match` / `updateOrInsert` shape the import loop uses, then stamps resolved_at.

| Decision | Why |
| --- | --- |
| updateOrInsert, not insertOrIgnore | The unique index on attendance_logs is deliberately NOT being added (see 10.2). insertOrIgnore would duplicate on every replay without it. |
| Scoped by tenant AND device_sn | Two devices can both have PIN 5 and they are different people. The panel passes the serial; older callers omit it and keep the previous behaviour. |
| resolved_at stamped either way | Whether the row was inserted or matched an existing punch, it is now in attendance_logs and must not replay again. |
| Quarantine writes use updateOrInsert too | attpending_unique includes tenant_id, and NULL never collides in a unique index — so on the 3 single-tenant sites the index protects nothing. |

# 5. What was improved (Stream A — the authenticated API)

Built 16 August for bridges that can carry a credential. Available now, not on tomorrow's install path.

GET  /api/v1/ping                  X-Api-Key: sk_prs_....

POST /api/v1/attendance/punches    (or Authorization: Bearer ...)

| Capability | What it gives the installer |
| --- | --- |
| Scoped API keys | sha256-hashed, expirable, revocable, shown once. One key per site. |
| ping names the customer | Confirms the key points at the RIGHT client before a single punch is sent. |
| Tenant from the key only | Body-supplied tenant_id is ignored. D1 is structurally impossible here. |
| Strict naive-local time | An offset-bearing timestamp is REJECTED with TIME_FORMAT, never guessed. This is D3 solved properly. |
| Per-punch verdicts | accepted / duplicate / pending / rejected for every punch in the batch. |
| Database-level idempotency | Two unique indexes; a re-sent batch is a no-op. |
| Queued late-arrival mail | Removes the SMTP-timeout → retry → duplicate loop (D6). |
| Batch logging | "my punches are not showing" becomes diagnosable from the server log. |

Admin screens (Settings): *API Keys* — create, list, revoke, plus copy-ready connection details, server timezone and an HTTPS warning; *Pending Punches* — held punches and unassigned devices. Both are reachable from the SPA menu under Biometric Device Setup.

# 6. Impact

## 6.1 By customer site

| Site type | Count | What changes for them |
| --- | --- | --- |
| Self-hosted, single-tenant | 3 | D1 does not apply — every employee and the device config are null-tenant, and behaviour is byte-for-byte unchanged (test 3 pins this). They gain D2: go-live punches are no longer lost. |
| Shared Ametecs cloud, multi-tenant | 1 | D1 was live and reachable here. After the fix an unassigned device can reach nobody; the admin claims it in the UI, then punches flow. Gains D2 as well. |

## 6.2 Business impact of each fix

| Fix | Risk removed | If it had shipped without this |
| --- | --- | --- |
| FIX 1 | Attendance and payroll filed against the wrong company | Silent, undetectable payroll corruption across customers. No error, no log entry. Discovery would most likely be a customer disputing a payslip. |
| FIX 1b | An auto-registered device stuck forever | Fix 1 alone would make new cloud devices safe but permanently unusable — no UI path to correct them. |
| FIX 2 | First hours of real attendance destroyed at every go-live | Four sites × the mapping window. Unrecoverable: SBB forwards the raw PIN and keeps no copy of its own. |

## 6.3 What was deliberately NOT touched

- PushController and the /iclock routes — real ZKTeco hardware depends on them, and so does SBB.

- The auto-register behaviour — devices must still appear on first contact. Fix 1 makes that safe; Fix 1b makes it correctable.

- The unique index on attendance_logs — see 10.2.

- Existing attendance_logs rows, reports and payroll logic. No data was rewritten.

# 7. Files changed

## 7.1 Modified (6)

| File | Change | Stream |
| --- | --- | --- |
| app/Services/ETimeOfficeService.php | FIX 1 tenant filter; FIX 2 quarantine() + promotePending() | B |
| app/Http/Controllers/BiometricConfigController.php | unassigned list, assign() action, replay on mapEmployee | B |
| app/Http/Controllers/ApiKeyController.php | Pending panel grouped by device_code; assignDevice() | A+B |
| app/Http/Controllers/AppController.php | SPA menu links (23 lines added, 0 removed) | A |
| routes/web.php | 8 routes added, 0 removed | A+B |
| bootstrap/app.php | api routing + api-key middleware alias | A |

## 7.2 Added (17)

database/migrations/

2026_08_16_000100_create_api_keys_table.php

2026_08_16_000200_extend_attendance_logs_for_sbb.php

2026_08_16_000300_create_attendance_pending_table.php

2026_08_17_000100_repair_sbb_schema.php          <- fixes D5

2026_08_18_000100_attendance_pending_device_code.php

app/Services/       ApiKeys.php · PunchIngestService.php

app/Http/Middleware/ApiKeyAuth.php

app/Http/Controllers/Api/PublicApiController.php

app/Http/Controllers/ApiKeyController.php

app/Jobs/           NotifyLateArrivals.php

routes/api.php

resources/views/settings/  layout.blade.php · api-keys.blade.php

pending-punches.blade.php

tests/Feature/      SbbIngestTest.php · IclockTenantHotfixTest.php

RUN-SBB-TESTS.bat · VERIFY-SBB-SCHEMA.bat · sbb-verify.php

## 7.3 Schema

| Object | Status |
| --- | --- |
| api_keys | New. Key hash only — the secret is shown once and never stored. |
| attendance_pending | New. Quarantine + replay. device_code = the code the mapping works in (prefix applied); device_user_id = the raw PIN the device sent. |
| attpending_unique | New. (tenant_id, device_code, punch_at, source) — stops a re-import piling up duplicates. |
| attendance_logs — 4 new columns | device_sn, device_user_id, external_id, verify_mode. All nullable, every existing row stays valid. |
| attendance_logs — unique indexes | NOT applied. Deferred by instruction — see 10.2. |

# 8. Deployment instructions

Order matters Run the tests before the migration, on the development box. If anything is red, stop — do not migrate a customer.

## 8.1 Step 1 — development box (do this first)

cd C:\laragon\www\smartprs2

:: 1. Tests. Safe at any time -- in-memory SQLite, live data untouched.

RUN-SBB-TESTS.bat

:: expect: SBB SUITE : PASS   and   FULL SUITE : PASS

:: 2. Only if green:

php artisan migrate

php artisan optimize:clear

:: 3. Confirm the schema really landed

VERIFY-SBB-SCHEMA.bat        :: read-only, prints DB name + tables + indexes

## 8.2 Step 2 — the 3 self-hosted customer servers

These are single-tenant. FIX 1 is a no-op for them; they are getting FIX 2 and the tooling.

# 0. BACK UP THE DATABASE FIRST

mysqldump -u root -p <dbname> > backup_2026-08-18.sql

# 1. Deploy the code (patch zip or git pull)

# 2. Apply the schema

php artisan migrate --force

# 3. Rebuild caches

php artisan optimize:clear && php artisan config:cache && php artisan route:cache

# 4. Queue worker (late-arrival mail)

php artisan queue:restart

# 5. Smoke test BEFORE connecting the device

curl "http://<host>/iclock/cdata?SN=TESTSN&options=all"     # expect the option block

## 8.3 Step 3 — the shared Ametecs cloud

This is the one carrying the critical fix Deploy in a quiet window. After migrating, open Settings → Pending Punches and check the "Unassigned devices" card — any device that auto-registered before today will be sitting there with tenant_id NULL. Claim each one to the correct workspace before its bridge starts sending, or every punch it sends will land in quarantine. Then map any held codes to employees; the held punches are promoted automatically, backdated to when they actually happened.

## 8.4 Per-site go-live checklist

| # | Step | Confirms |
| --- | --- | --- |
| 1 | Point SBB at the server, connect the device | Network path |
| 2 | Device appears in Biometric Device Setup (or Unassigned devices on cloud) | Auto-register works |
| 3 | On cloud: claim the device to the workspace | FIX 1b |
| 4 | Punch once on the device | End-to-end ingest |
| 5 | If the employee is mapped: the punch appears in Attendance | Happy path |
| 6 | If not mapped: it appears in Pending Punches, NOT lost | FIX 2 |
| 7 | Map the code to the employee | Replay |
| 8 | The held punch now shows in Attendance at its original time | FIX 2 replay + no time shift |
| 9 | Punch again on the same device — no duplicate row | Idempotency |

# 9. Testing

## 9.1 Executed — Stream A, 28 cases, all pass

SBB SUITE  : 28 passed (141 assertions)   3.40s

FULL SUITE : 99 passed (375 assertions)   8.56s

zero failures · zero warnings · zero deprecations

The full-suite number is the important one: 99 pre-existing tests still pass, so nothing that already worked was broken.

## 9.2 Written, NOT yet executed — Stream B, 11 cases

| # | Test | Proves |
| --- | --- | --- |
| 1 | Tenant A device punching EMP001 matches tenant A, never tenant B | FIX 1 — the critical case |
| 2 | Null-tenant device, EMP001 exists only under tenant B → matches nobody, lands in quarantine | FIX 1 fail-closed |
| 3 | Single-tenant install behaves exactly as before | The regression that protects the 3 self-hosted sites |
| 3b | emp_prefix path still resolves on a single-tenant install | Prefix matching unaffected |
| 4 | Unmapped code produces attendance_pending rows and is not lost; counter still increments | FIX 2 + mapping card intact |
| 5 | Mapping PIN 5 on device SN-A promotes only SN-A's punch; SN-B's PIN 5 stays held | Device-scoped replay |
| 6 | Re-running an import does not duplicate promoted rows; re-promoting is a no-op | updateOrInsert without an index |
| 6b | Quarantining the same punch twice does not pile up duplicates | Quarantine idempotency |
| 6c | Same, on a single-tenant install where the unique index cannot help | Proves updateOrInsert, not the index, is doing the work |
| 1b | Auto-registered device is listed as unassigned and can be claimed; punches then match | FIX 1b end-to-end |
| 1b-2 | One tenant cannot claim a device owned by another | Assign guard |

cd C:\laragon\www\smartprs2

vendor\bin\pest tests/Feature/IclockTenantHotfixTest.php

## 9.3 Independent verification already carried out

| Check | Method | Result |
| --- | --- | --- |
| PHP syntax, every changed file | php -l | PASS |
| Blade directive balance | directive count on all views | PASS |
| Inserted SPA JavaScript | node --check, plus heredoc audit for bare \n and $ | PASS |
| Naive-local time parsing | 15 inputs × 3 timezones | PASS 45/45 |
| Dedupe + unique index semantics | post-migration schema built in real SQLite | PASS |
| routes/web.php integrity | byte diff vs the copy read from disk | PASS — 11 added, 0 removed |

# 10. Open risks — read before go-live

## 10.1 D3 — the timezone fallback is STILL OPEN on /iclock

Unfixed by instruction. Verify SBB's timestamp format before the first punch. PushController::parseDate tries four fixed formats and then falls back to Carbon::parse(), which honours an offset in the string. ETimeOfficeService::import then stores ->format('Y-m-d H:i:s'), which renders in that offset and discards it. The digits are taken literally. A punch arriving as 2026-08-16 09:41:00+00:00 on an Indian install is stored as 09:41, when the person actually clocked in at 15:11. A 5h30m error, silent, straight into payroll. Why it is probably safe tomorrow: the standard ZKTeco ATTLOG format is PIN <tab> YYYY-MM-DD HH:MM:SS <tab> ..., which the FIRST fixed format matches — so the fallback never runs. Action: confirm SBB sends exactly that, with no timezone suffix. If it does, this risk is not live. If it sends ISO-8601 with an offset, stop and call. The permanent fix already exists on the API path (Stream A), which rejects offset-bearing timestamps outright.

## 10.2 attendance_logs unique index — deferred to next week

Not applied, by instruction. Production already contains duplicates; the existing cleanup compares keys case-sensitively in PHP while MySQL compares case-insensitively, and a failed CREATE UNIQUE INDEX mid-deploy is unrecoverable in the available window.

- Consequence: de-duplication on the /iclock path still rests on updateOrInsert, which can race under concurrent requests.

- Mitigated by: replay and quarantine both using updateOrInsert with the import loop's match keys, so the paths added this week do not make it worse.

- Next week: fix the case-sensitivity mismatch in the dedupe command first, run it, then add the index.

## 10.3 Parity — smartprs-l1 and smartprs-l2 not yet synced

The standing convention keeps master and all three installs identical. smartprs2 and smartprs-l3 have this work; `smartprs-l1` and `smartprs-l2` do not. Sync them before either is used to build a client package.

## 10.4 Housekeeping observed

- vendor/ (12,438 files) and node_modules/ (631) are tracked in git despite being in .gitignore — they were committed before the rule. Expect large diffs after any composer run.

- vendor/symfony/translation/Resources/data/parents.json is missing from the dev box, causing a console exception. Long-standing, unrelated to this work. Fix: composer reinstall symfony/translation.

- The legacy Blade scaffolding under resources/views/ is dead — its routes no longer exist (D4). Worth a cleanup pass.

# 11. Sign-off

## 11.1 Pre-deployment gate

| # | Gate | Owner | Done |
| --- | --- | --- | --- |
| 1 | RUN-SBB-TESTS.bat green (both suites) | Dev |  |
| 2 | IclockTenantHotfixTest — 11 cases green | Dev |  |
| 3 | SBB timestamp format confirmed as Y-m-d H:i:s, no offset (10.1) | Dev / Ejaz |  |
| 4 | Database backup taken on every target server | Deployment |  |
| 5 | Migration applied and VERIFY-SBB-SCHEMA.bat checked | Deployment |  |
| 6 | Cloud: all unassigned devices claimed to the right workspace | Deployment |  |
| 7 | Per-site go-live checklist (8.4) completed at each site | Deployment |  |

## 11.2 Per-site record

| Site | Type | Deployed by | Date / time | Checklist 8.4 passed | Notes |
| --- | --- | --- | --- | --- | --- |
|  | self-hosted |  |  |  |  |
|  | self-hosted |  |  |  |  |
|  | self-hosted |  |  |  |  |
|  | cloud |  |  |  |  |

## 11.3 Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Developer / tester |  |  |  |
| Deployment lead |  |  |  |
| Approved for production | Ejaz Hussain |  |  |

SmartPRS by Ametecs · prepared 18 August 2026 · ejaz@ametecsindia.com · WhatsApp 9000098877