Session Report

Smart Biometric Bridge (SBB) — authenticated punch-ingest path

| Field | Detail |
| --- | --- |
| Project | SmartPRS by Ametecs — HRM, Payroll & workforce compliance (Laravel 11, PHP 8.3, MySQL) |
| Session date | 16 August 2026 |
| Scope | Add a second, authenticated JSON punch-ingest path alongside the existing ZKTeco/eSSL ADMS emulation |
| Working copies changed | C:\laragon\www\smartprs2 and C:\laragon\www\smartprs-l3 |
| Files added | 13 (12 source + 1 test suite) |
| Files modified | 4 |
| Database changes applied | NONE — migrations written but not run |
| Git commits made | NONE — all work uncommitted in the working tree |
| Prepared for | Ejaz Hussain, Ametecs India |

Read this first No database was modified and no commit was made during this session. Everything described here is code on disk, waiting for a decision. The automated test suite has been written but not executed — see Section 6. Running it is the acceptance gate before anything is migrated.

# Contents

(In Word: right-click the table above and choose "Update Field" to populate page numbers.)

# 1. Executive summary

SmartPRS previously received biometric punches by exactly one route: emulating the ZKTeco/eSSL ADMS iclock protocol. That route has no authentication, no tenant binding, no idempotency, no error reporting, and it silently discards any punch whose device PIN is not yet mapped to an employee.

This session added a second, parallel route for Smart Biometric Bridge (SBB) — the on-premise Windows service that collects punches from any vendor's device and forwards them over HTTPS. The new route is authenticated, tenant-bound, idempotent at the database level, and returns a verdict for every single punch.

The existing hardware path is untouched Not one character of PushController or the /iclock routes changed. Existing customer devices are unaffected. A customer may use either route, or both at once on different devices. Both write into the same attendance_logs table, distinguished by the source column (push vs sbb).

## 1.1 Outcome at a glance

| Area | Before | After (on the new path) |
| --- | --- | --- |
| Authentication | None | API key, sha256-hashed, scoped, expirable, revocable |
| Tenant binding | NULL on auto-registered devices | Always taken from the key; never from the request body |
| Timestamps | Carbon::parse fallback keeps sender offset | Strict naive-local; offset-bearing values rejected |
| Duplicate protection | Application-side updateOrInsert, no constraint | Two database unique indexes + insertOrIgnore |
| Unmapped PIN | Punch discarded permanently | Quarantined, reported, replayed when mapped |
| Response to sender | Always HTTP 200, no detail | Per-punch verdict: accepted / duplicate / pending / rejected |
| Logging | None | One log line per batch, one warning per rejection |
| Late-arrival email | Sent inline, blocks the response | Queued job |

# 2. What existed before

## 2.1 The single ingest path

Device  --->  GET/POST /iclock/cdata?SN=...        (routes/web.php:92)

`-> PushController::cdata

`-> PushController::importAttlog

`-> ETimeOfficeService::import

`-> attendance_logs

Three further pull-based connectors — ETimeOfficeService, ETimeTrackLiteService and GenericApiService — also converge on ETimeOfficeService::import.

## 2.2 The attendance_logs table

Created by 2026_06_24_000000_ensure_runtime_feature_tables.php:

| Column | Type | Note |
| --- | --- | --- |
| id | bigint | primary key |
| tenant_id | bigint, nullable | indexed |
| company_id | bigint, nullable | indexed |
| emp_code | string | indexed |
| emp_name | string, nullable |  |
| log_date | date | indexed |
| punch_at | datetime |  |
| direction | string(4) | in / out |
| source | string | default 'biometric' |
| created_at / updated_at | timestamps |  |

There was no unique constraint of any kind on this table.

## 2.3 The five defects this work addresses

Each is a real, current behaviour in the codebase, cited by file and line.

### D1 — Cross-customer data leak

PushController::cfgForSn returns tenant_id from the device's biometric_configs row. An unknown serial auto-registers with tenant_id = NULL (PushController.php:214). That NULL flows into ETimeOfficeService::matchEmployee($full, $raw, null), and at ETimeOfficeService.php:321 the tenant filter is applied only when $tid is truthy:

if ($tid && Schema::hasColumn('employees', 'tenant_id')) {

$q->where('tenant_id', $tid);

}

With $tid = null the filter is skipped entirely, so a punch for EMP001 matches whichever customer's EMP001 the database happens to return first. One customer's attendance can be written against another customer's employee.

### D2 — Silent timezone corruption

PushController::parseDate tries four fixed formats and then falls back to Carbon::parse($v) (PushController.php:178). Carbon::parse honours an offset in the string. ETimeOfficeService::import then stores $p['punch_at']->format('Y-m-d H:i:s') (ETimeOfficeService.php:420), which renders the time in that offset and discards the offset itself. The digits are taken literally.

Worked example A punch arriving as 2026-08-16 09:41:00+00:00 on an Indian install is stored as 09:41:00, when the employee actually clocked in at 15:11:00 local. A 5h30m error — silent, unlogged, and straight into payroll.

### D3 — Permanent loss of unmapped punches

ETimeOfficeService::import, around line 405:

if (! $emp) {

$unmatched[$full] = ($unmatched[$full] ?? 0) + 1;

continue;      // the punch is gone

}

Only a counter survives, in biometric_unmapped. The punch itself is discarded permanently. During every go-live — precisely the window in which device IDs have not yet been mapped — real attendance is destroyed and cannot be recovered.

### D4 — No idempotency, and a mechanism that manufactures duplicates

De-duplication relied on updateOrInsert with an application-side match (ETimeOfficeService.php:429) and no database constraint behind it. Two concurrent requests both find no row, and both insert.

This is not theoretical. The command attendance:dedupe (DedupeAttendance.php) exists specifically to repair duplicates produced this way in rev173g, and its own docblock records that duplicates "break both the Attendance Report and payroll".

The duplicate-producing loop is worse than a plain race. ETimeOfficeService::import calls LateArrivalService::notifyTouched inline, which ends at Mail::raw (LateArrivalService.php:289). On a slow or unreachable SMTP host the HTTP response is blocked until the sender times out — and an at-least-once sender that times out retries, creating exactly the duplicate the retry was meant to avoid.

### D5 — Zero observability

The ingest path contains no logging whatsoever; every failure mode is a bare continue. When a customer reports "my punches aren't showing", there is nothing on the server to diagnose it with.

# 3. What changed

## 3.1 New files (13)

| File | Lines | Purpose |
| --- | --- | --- |
| database/migrations/2026_08_16_000100_create_api_keys_table.php | 45 | api_keys table |
| database/migrations/2026_08_16_000200_extend_attendance_logs_for_sbb.php | 196 | Provenance columns + the two unique indexes |
| database/migrations/2026_08_16_000300_create_attendance_pending_table.php | 50 | attendance_pending quarantine table |
| app/Services/ApiKeys.php | 78 | Key minting, hashing, prefix parsing |
| app/Services/PunchIngestService.php | 390 | Ingest, time parsing, quarantine, replay |
| app/Http/Middleware/ApiKeyAuth.php | 156 | Key authentication + scope check |
| app/Http/Controllers/Api/PublicApiController.php | 118 | ping + ingestPunches |
| app/Http/Controllers/ApiKeyController.php | 267 | Settings screens: API Keys, Pending Punches |
| app/Jobs/NotifyLateArrivals.php | 55 | Queued late-arrival notification |
| routes/api.php | 30 | Stateless /api/v1 routes |
| resources/views/settings/api-keys.blade.php | 136 | API Keys screen |
| resources/views/settings/pending-punches.blade.php | 74 | Pending Punches screen |
| tests/Feature/SbbIngestTest.php | 481 | 23 feature tests |

## 3.2 Modified files (4)

| File | Change | Risk assessment |
| --- | --- | --- |
| bootstrap/app.php | Added api: routing + api-key middleware alias | Additive. Loaded on every request, but no existing route or middleware altered. |
| routes/web.php | Added 5 routes for the two Settings screens | Additive. No existing route modified. |
| app/Http/Controllers/BiometricConfigController.php | mapEmployee now calls replayPending | Guarded by hasTable and wrapped in try/catch. Does nothing until migrated. |
| resources/views/layouts/app.blade.php | Two sidebar links | Legacy Blade layout only; the main SPA does not use it. |

## 3.3 Database changes (written, not yet applied)

### api_keys — new table

Mirrors SmartEPT's design deliberately, plus expires_at which SmartEPT lacks. Stores only the sha256 of the secret; the plaintext is shown once at creation and is never recoverable.

| Column | Type |
| --- | --- |
| id | bigint PK |
| tenant_id / company_id | bigint, nullable, indexed |
| name | string — e.g. "SBB — Chennai Plant" |
| prefix | string(12), indexed — shown in the UI, e.g. sk_prs_ab12 |
| key_hash | string — sha256 of the full secret |
| scopes | json, nullable — ['ingest','read'] |
| last_used_at / expires_at | timestamp, nullable |
| active | boolean, default true |
| created_at / updated_at | timestamps |

### attendance_logs — extended

All new columns are nullable, so every existing row stays valid and every existing writer keeps working.

- device_sn string(64), nullable, indexed

- device_user_id string(64), nullable

- external_id string(96), nullable — the sender's idempotency key

- verify_mode string(24), nullable

- direction widened string(4) → string(8) so that unknown fits; a truncated direction is a wrong attendance record

Two unique indexes are added:

- attlog_tenant_external_unique (tenant_id, external_id)

- attlog_natural_unique (tenant_id, emp_code, punch_at, source)

Migration ordering is load-bearing Production data already contains duplicates on the natural key. The migration runs attendance:dedupe before creating attlog_natural_unique, with an inline fallback if the command is unavailable. If the index were created first, the migration would abort on any real install. This was verified empirically — see Section 6.3.

### attendance_pending — new quarantine table

Columns: id, tenant_id, company_id, device_sn, device_user_id, punch_at, direction, verify_mode, external_id, source, resolved_at (nullable), timestamps. Unique on (tenant_id, external_id).

## 3.4 The new API contract

GET  /api/v1/ping                  middleware: api-key

POST /api/v1/attendance/punches    middleware: api-key:ingest

Both sit under throttle:300,1. Authentication is by X-Api-Key: <key> or Authorization: Bearer <key>. The routes live in routes/api.php, deliberately outside the web group, so no session is started and no cookie is issued.

### GET /api/v1/ping — 200

{

"ok": true,

"app": "SmartPRS",

"version": "2026.6.1",

"tenant_id": 3,

"company_name": "Acme Textiles Pvt Ltd",

"scopes": ["ingest"],

"timezone": "Asia/Kolkata",

"server_time": "2026-08-16T09:41:00+05:30"

}

company_name lets an installer standing in a plant confirm the key points at the right customer. timezone and server_time let SBB detect a clock mismatch before it starts shipping punches into the wrong hour.

### POST /api/v1/attendance/punches — 200, a verdict per punch

{

"ok": true,

"batch": {

"received": 10, "accepted": 8,

"duplicates": 1, "pending": 1, "rejected": 0

},

"results": [

{ "external_id": "3f9c...", "status": "accepted" },

{ "external_id": "7b2a...", "status": "duplicate" },

{ "external_id": "c41d...", "status": "pending",

"reason": "EMPLOYEE_NOT_MAPPED" },

{ "external_id": "9e01...", "status": "rejected",

"reason": "TIME_FORMAT" }

]

}

### Status meanings for the sender

| Status | Meaning | Should SBB retry? |
| --- | --- | --- |
| accepted | Stored in attendance_logs | No |
| duplicate | Already stored; the re-send was a no-op | No |
| pending | Held in quarantine — device PIN not yet mapped | No — the punch is safe |
| rejected | Not stored. See reason | Only after fixing the cause |

Reject reasons: TIME_FORMAT (malformed or offset-bearing timestamp) and VALIDATION (missing or oversized field, invalid direction).

### Error body — 401 / 403 / 422

{ "error": { "code": "API_KEY_401", "message": "..." } }

Codes in use: API_KEY_401, API_KEY_403, VALIDATION_422.

# 4. Why each change was made, and its impact

| # | Change | Fixes | Impact |
| --- | --- | --- | --- |
| 1 | Tenant taken from the API key and always passed to matchEmployee | D1 | Cross-customer matching is structurally impossible on this path. An employee code belonging to another tenant now returns pending, not a wrong match. |
| 2 | Strict naive-local time parsing; offsets rejected | D2 | A malformed timestamp becomes a visible TIME_FORMAT rejection instead of a silent 5h30m payroll error. No timezone is ever guessed. |
| 3 | attendance_pending quarantine + replay on mapping | D3 | Go-live no longer destroys attendance. Punches are held, reported to the sender, listed for the admin, and released the moment the ID is mapped. |
| 4 | insertOrIgnore against two database unique indexes | D4 | Idempotency is a database guarantee rather than a hopeful SELECT. Concurrent retries cannot race. |
| 5 | Late-arrival mail moved to a queued job | D4 | The response no longer blocks on SMTP, removing the timeout-retry-duplicate loop at its source. |
| 6 | Log::info per batch, Log::warning per rejection | D5 | "My punches aren't showing" becomes diagnosable from the server log alone. |
| 7 | Per-punch verdicts in the response | D4, D5 | An at-least-once sender knows exactly what landed. No silent discards. |

## 4.1 Impact on existing behaviour

### Unchanged

/iclock endpoints, PushController, ETimeOfficeService::import, ETimeTrackLiteService, GenericApiService, all pull-based syncs, all existing attendance_logs rows, and all reports and payroll logic.

### Changed for all writers, after migration

The two unique indexes constrain attendance_logs globally, including the legacy path. This was checked rather than assumed: ETimeOfficeService::import uses updateOrInsert whose match keys are (tenant_id, emp_code, punch_at, source) — exactly attlog_natural_unique. It therefore updates rather than inserts and cannot violate the constraint. Verified empirically in Section 6.3.

### One-time destructive step

attendance:dedupe deletes duplicate rows, keeping the newest of each group. This is the existing, already-shipped repair command; the migration invokes it because the unique index cannot be built otherwise.

## 4.2 Deliberate deviation from the specification

Null-tenant keys are refused on the ingest scope api_keys.tenant_id is nullable, per SmartEPT parity as specified. However, ApiKeyAuth refuses a null-tenant key on the ingest scope with a 401. Reason: both attendance_logs unique indexes include tenant_id, and NULL never collides in a unique index in either MySQL or SQLite. A tenant-less key would therefore silently lose its de-duplication guarantee and re-insert every retried punch — the exact defect being fixed. Refusing the key is the only way the idempotency promise is actually true. Blast radius: none. InstallController creates a tenant row even on on-prem installs (InstallController.php:192), and the admin UI stamps the creating user's tenant onto every key. This is flagged for your explicit approval. Say the word and it can be removed.

# 5. Resulting architecture

PATH 1 — existing, UNCHANGED (no credential possible: firmware speaks it)

ZKTeco / eSSL device

|  GET/POST /iclock/cdata?SN=...

v

PushController  -->  ETimeOfficeService::import  -->  attendance_logs

source = 'push'

PATH 2 — new, AUTHENTICATED

Any vendor device --> Smart Biometric Bridge (on-prem Windows service)

|  POST /api/v1/attendance/punches   X-Api-Key: sk_prs_....

v

ApiKeyAuth  (tenant + company + scopes from the KEY)

v

PublicApiController::ingestPunches

v

PunchIngestService::ingest

|-- parseNaiveLocal .............. offset-bearing -> rejected

|-- matchEmployee(.., tenantId) ... always tenant-scoped

|-- matched   -> insertOrIgnore -> attendance_logs  source = 'sbb'

|-- unmatched -> insertOrIgnore -> attendance_pending

`-- NotifyLateArrivals::dispatch .. QUEUED, never inline Mail

Admin maps the device ID (Settings -> Pending Punches)

v

BiometricConfigController::mapEmployee

v

PunchIngestService::replayPending -> attendance_logs, resolved_at stamped

Both paths write to the same attendance_logs table, so attendance and payroll see every punch together regardless of how it arrived. The source column distinguishes them.

# 6. Testing summary

The full test plan, all 23 test cases with steps and expected results, and the sign-off sheet are in the companion document "SmartPRS — Test Plan & Test Report (SBB Ingest Path)". This section summarises the position.

## 6.1 Status

The automated tests have NOT been executed tests/Feature/SbbIngestTest.php contains 23 test cases and is complete, but it has not been run. Packagist was blocked from the environment the work was done in, so no Laravel harness could be built, and there was no shell access to the Windows machine. Running `vendor\bin\pest tests/Feature/SbbIngestTest.php` is the real acceptance gate. If it fails, do not migrate.

## 6.2 Coverage written

| Area | Cases | Covers |
| --- | --- | --- |
| Health check | 1 | ping returns the right customer, scopes, timezone |
| Happy path | 1 | Punch stored with correct employee, tenant, source, device fields |
| Idempotency | 2 | Same external_id twice; same moment under a new external_id |
| Quarantine & replay | 2 | Unmapped PIN held not lost; mapping releases it |
| Time handling | 3 | Offset rejected; 6 further bad formats; wall clock stored literally |
| Tenant isolation | 3 | Key A cannot write to tenant B; body tenant_id ignored; foreign employee held |
| Authentication | 7 | Missing / unknown / expired / revoked / wrong-scope; Bearer header; last_used_at |
| Batch behaviour | 3 | Mixed batch verdicts; individual rejection; empty and oversized batches |
| Regression | 1 | /iclock ADMS handshake and ATTLOG upload still work |

## 6.3 What was verified in this session

Four things were checked directly rather than assumed.

### (a) Syntax

php -l clean on all 17 PHP files. Blade directives balance: 8 @if / 8 @endif, 2 @foreach / 2 @endforeach, 1 @section / 1 @endsection.

### (b) Time-parsing rules — 45 cases, all passing

The parser was extracted and run against 15 inputs across 3 timezones (Asia/Kolkata, UTC, America/New_York). Every case behaved as specified.

| Input | Result |
| --- | --- |
| 2026-08-16 09:41:00 | accepted, unchanged |
| 2026-08-16 09:41:00+05:30 | rejected — TIME_FORMAT |
| 2026-08-16 09:41:00-08:00 | rejected — TIME_FORMAT |
| 2026-08-16T09:41:00Z | rejected — TIME_FORMAT |
| 2026-08-16T09:41:00+0530 | rejected — TIME_FORMAT |
| 2026-08-16 09:41:00 UTC / IST | rejected — TIME_FORMAT |
| 16/08/2026 09:41:00 | rejected — TIME_FORMAT |
| 2026-02-30 09:41:00 | rejected — roll-over guard |
| 2026-13-01 / 25:00:00 / 09:41 / empty | rejected — TIME_FORMAT |

### (c) Dedupe and unique-index semantics — verified in real SQLite

A table matching the post-migration schema was built and exercised. Actual output:

rows before dedupe: 3

index refused while duplicates exist (as designed)   <-- proves the ordering matters

rows after dedupe:  2

both unique indexes created OK

legacy rows with NULL external_id coexist: 4         <-- history unaffected

1st send                  -> inserted=1  (accepted)

identical re-send         -> inserted=0  (duplicate)

same moment, new ext id   -> inserted=0  (duplicate)

same ext id, other tenant -> inserted=1  (accepted)

legacy updateOrInsert     -> updated=1   (no constraint violation)

EMP1043 in tenant 1: 1

The second line is the important one: creating the natural-key index fails while duplicates are present. That is the empirical justification for running attendance:dedupe first, and for backing up before you do.

### (d) Compatibility checks

- All four modified files were byte-identical between smartprs2 and smartprs-l3 before editing, so the same content is correct for both.

- The code is PHP 8.2-compatible. smartprs-l3 pins PHP 8.2 while smartprs2 requires ^8.3; no 8.3-only syntax was used.

- The new routes app/api-keys and app/pending-punches match no pattern in Edition::BLOCK_SAAS, so EditionGuard will not block them on on-prem builds.

# 7. Update instructions

## 7.1 Local / development — C:\laragon\www\smartprs2

cd C:\laragon\www\smartprs2

:: 1. See exactly what changed

git status

git diff

:: 2. Run the test suite -- THIS IS THE ACCEPTANCE GATE

vendor\bin\pest tests/Feature/SbbIngestTest.php

:: 3. Only if green, apply the schema

php artisan attendance:dedupe --dry      :: look first; deletes nothing

php artisan attendance:dedupe            :: deletes duplicates

php artisan migrate

:: 4. Clear caches (new routes + new middleware alias)

php artisan optimize:clear

:: 5. Full suite, to confirm nothing else regressed

vendor\bin\pest

If the tests fail, do not migrate. Send the failure output back for diagnosis.

## 7.2 Live / production server

Maintenance window required Step 3 deletes rows. Step 4 locks attendance_logs while the indexes build — on a large table that can take several minutes. Do not run this during a working shift.

# 0. BACK UP THE DATABASE FIRST -- non-negotiable

mysqldump -u root -p smartprs > smartprs_backup_2026-08-16.sql

# 1. Stop the biometric feed so nothing writes mid-migration

#    (pause SBB, and/or block /iclock at the firewall for the window)

# 2. Deploy the code (git pull, or copy the 16 files)

# 3. Inspect, then clear duplicates

php artisan attendance:dedupe --dry      # READ THIS OUTPUT before continuing

php artisan attendance:dedupe

# 4. Apply the schema

php artisan migrate --force

# 5. Rebuild caches

php artisan optimize:clear

php artisan config:cache

php artisan route:cache

# 6. Restart the queue worker -- NotifyLateArrivals uses the 'mail' queue

php artisan queue:restart

# 7. Verify BEFORE re-enabling the feed

curl -H "X-Api-Key: <key>" https://your-server/api/v1/ping

curl "https://your-server/iclock/cdata?SN=<real-serial>&options=all"   # old path still OK

# 8. Re-enable the biometric feed

### Queue worker

If no worker is running, QUEUE_CONNECTION=sync makes the job run inline — notifications still go out, just synchronously. To get the asynchronous behaviour the job exists for, run a worker:

php artisan queue:work --queue=mail,default

## 7.3 smartprs-l3 (client build)

This folder is not a git repository — there is no .git directory, so there is no version history and no git checkout to fall back on. The 16 files were copied in directly. Treat the folder as a build artifact: if it is regenerated from smartprs2, the changes come across with it.

## 7.4 Rollback

| What | How |
| --- | --- |
| Code — smartprs2 | git checkout -- <file> for the 4 modified files; delete the 13 new files. Or git stash / git reset --hard if nothing else is in the working tree. |
| Code — smartprs-l3 | No git. Restore from a file backup, or re-copy from smartprs2. |
| Database | Restore the dump from 7.2 step 0. attendance:dedupe deletes rows and migrate:rollback will NOT bring them back — the dump is the only way back. |
| Schema only | The migration's down() drops the two unique indexes and the four new columns. Safe, but does not restore deleted duplicates. |

# 8. Git status

Nothing has been committed or pushed No git command was run during this session — the environment had no shell access to the Windows machine. Every change sits uncommitted in the working tree.

## 8.1 smartprs2

| Item | Value |
| --- | --- |
| Repository | Yes |
| Branch | main |
| Remote | origin -> https://github.com/ametecsindia/SmartPRS2.git |
| Last commit | "11-08-2026 update 2" — 11 August 2026, 10:24 UTC |
| Commits made this session | None |
| Pushed | No |
| Covered by .gitignore | None of the changed files — all 17 will appear in git status |

### Expected git status output

Changes not staged for commit:

modified:   bootstrap/app.php

modified:   routes/web.php

modified:   app/Http/Controllers/BiometricConfigController.php

modified:   resources/views/layouts/app.blade.php

Untracked files:

database/migrations/2026_08_16_000100_create_api_keys_table.php

database/migrations/2026_08_16_000200_extend_attendance_logs_for_sbb.php

database/migrations/2026_08_16_000300_create_attendance_pending_table.php

app/Services/ApiKeys.php

app/Services/PunchIngestService.php

app/Http/Middleware/ApiKeyAuth.php

app/Http/Controllers/Api/PublicApiController.php

app/Http/Controllers/ApiKeyController.php

app/Jobs/NotifyLateArrivals.php

routes/api.php

resources/views/settings/api-keys.blade.php

resources/views/settings/pending-punches.blade.php

tests/Feature/SbbIngestTest.php

### Suggested commit, once the tests pass

git checkout -b feature/sbb-ingest

git add bootstrap/app.php routes/api.php routes/web.php ^

app/Services/ApiKeys.php app/Services/PunchIngestService.php ^

app/Http/Middleware/ApiKeyAuth.php ^

app/Http/Controllers/Api/PublicApiController.php ^

app/Http/Controllers/ApiKeyController.php ^

app/Http/Controllers/BiometricConfigController.php ^

app/Jobs/NotifyLateArrivals.php ^

database/migrations/2026_08_16_0001*.php ^

database/migrations/2026_08_16_0002*.php ^

database/migrations/2026_08_16_0003*.php ^

resources/views/settings/ resources/views/layouts/app.blade.php ^

tests/Feature/SbbIngestTest.php

git commit -m "Add authenticated SBB JSON ingest path (/api/v1)"

A branch is recommended over committing straight to `main`, because the migration performs a one-way destructive dedupe and should be merged deliberately.

## 8.2 smartprs-l3

Not a git repository. No version control, no history, and no rollback path other than a file backup. Putting the client build under git — or generating it from smartprs2 by script — is recommended so that changes like this are traceable.

# 9. Open items and recommendations

| # | Item | Owner | Priority |
| --- | --- | --- | --- |
| 1 | Run vendor\bin\pest tests/Feature/SbbIngestTest.php. Nothing here is proven until it is green. This is the single most important outstanding action. | Dev | Critical |
| 2 | SPA navigation. The two Settings screens are standalone Blade pages on layouts/app at /app/api-keys and /app/pending-punches. The live UI is the SPA in AppController.php (1.1 MB), which was not touched — if that is what users see, the two menu entries need adding there too. | Dev | High |
| 3 | Confirm the employee matching strategy. A punch matches by employee_code when SBB sends it, otherwise by the device serial's configured emp_prefix + device_user_id. If SBB will not send employee_code, confirm each device row in Biometric Device Setup has its emp_prefix set. | Ejaz / Dev | High |
| 4 | Approve or reject the null-tenant guard described in Section 4.2. | Ejaz | Medium |
| 5 | Put smartprs-l3 under version control, or generate it from smartprs2 by script. | Dev | Medium |
| 6 | Publish the API contract (Section 3.4) to the SBB team so the Windows service and the server agree on the wire format. | Ejaz | Medium |

Prepared 16 August 2026. No database was modified and no commit was made during this session.